Website Project

**Purpose:**

To design a website about my skills and experiences. This would be considered a one stop shop and allow users to explore my capabilities.

**Goal Breakdown:**

1. **Begin designing the layout:**

DUE DATE: Wednesday, May 10th, 2023

Use your iPad and design a layout to your website. How would the user ideally navigate that and what would be the features that sets your website apart. Don’t be shy to be creative here.

Ideas: A pathway in a cyberworld, black and white floating objects and pieces, artistic and sketchy  
  
Cool Links:

* <https://godly.website/website/854-huy-phan>
* <https://godly.website/website/739-david-heckhoff>
* <https://godly.website/website/745-kamaboko>
* <https://www.youtube.com/watch?v=KE8ypBdUVUs&ab_channel=Onlinewebustaad>
  + Great resource vid for cool layouts and tutorials on recreating them! This can be a good building block for youA person with long hair

    Description automatically generated with low confidence

1. **Research + Skeleton coding:**

DUE DATE: Friday, May 19th, 2023

Start coding the basics in HTML. Have everything able to interact with each other in the way that makes sense and is intended. Research into what is possible to create the features that you are expecting. Don’t be shy to use a tutorial but make it your own!  
Once you have something functional then you can begin adding flare.

1. **Deep Development:**

DUE DATE: Wednesday May 31st, 2023

Continuously develop your website adding the features to get to your intended flow. Ask ChatGPT for answers on more niche questions specific to the language you’re using.

1. **Publishing the site:**

DUE DATE: Wednesday, June 7th, 2023

Finding a platform to publish the site for the next few months while you search for a job! Find somewhere that is relatively cheap. Maybe browse reddit, ask chatgpt, check out squarespace services. See which is most affordable and realistic for you.